## Slide 1
Branch fixes/launch-readiness-20260911 · HEAD 1ed17eb + uncommitted working tree · prepared 2026-09-15
Handover · 1
Product &
engineering
handover
A personal AI assistant and nine specialists that share what they know about one person.
WORKING TREE · UNCOMMITTED
Evidence as of 2026-09-15
HEAD 1ed17eb · branch fixes/launch-readiness-20260911
Modeer — character art from frontend/public/art/sunshine
Not approved for public production.
Notes: PURPOSE: orient an incoming technical lead, product owner and engineers who have never seen Modeer.
Evidence baseline recorded when this deck was prepared (2026-09-15):
- Branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d.
- Large uncommitted working tree on top of HEAD: September 13–14 remediation (atomic credential changes, null validation, stale-fetch fix, new-conversation errors, six prompt revisions, judge changes), new tests, rehearsal scripts and all dated evidence documents. A working-tree implementation is not a released commit.
- Primary sources read in full: docs/PROJECT-REPORT.md, docs/MOBILE-ROADMAP.md, docs/production-readiness-review-2026-09-14.md (with remediation appendix), docs/launch-rehearsal-2026-09-14.md (with Sept 15 closeout), docs/quality-evidence-2026-09-15.md, docs/launch-fixes.md, docs/DEPLOYMENT.md, docs/OPERATIONS.md, plus the raw JSON/TXT artifacts dated 2026-09-14.
- No application code, frontend, deployment or provider quota was touched to make this deck.
SOURCES (repository paths are relative to the root): Branch fixes/launch-readiness-20260911 · HEAD 1ed17eb + uncommitted working tree · prepared 2026-09-15
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 2
HOW TO READ THIS DECK
Read every claim with its evidence label
Labels follow docs/PRESENTATION-PROMPT.md · sources for each slide are in its speaker notes
Handover · 2
IMPLEMENTED
Present in source code; not proof of production behaviour.
VERIFIED
A dated check passed in the named environment only.
HISTORICAL
Done earlier under different code, prompts or rubric.
PROPOSED
Planned work. Nothing is built.
UNRESOLVED DEFECT
Measured problem that is still open.
COVERAGE GAP
Behaviour nobody has tested yet.
OPERATIONAL GATE
Needs the real host, storage or a person to close.
OWNER DECISION
Only the owner can decide.
Baseline: HEAD 1ed17eb plus an uncommitted working tree. The Sept 13–14 fixes are implemented and locally verified, not released.
Notes: Every material claim in this deck carries one of these labels, or its speaker notes say which applies.
- IMPLEMENTED: present in source (HEAD 1ed17eb and/or the working tree). Says nothing about behaviour in production.
- VERIFIED (named environment): a dated check passed in the environment stated on the slide (e.g. locked production image on localhost, disposable PostgreSQL 16). Never generalise beyond that environment.
- HISTORICAL: completed earlier, under different code, prompts or rubric. Kept for context, not current acceptance (e.g. 33/39 quality run of Sept 13).
- PROPOSED: planned, not built.
- UNRESOLVED DEFECT: measured, reproduced problem still open (mainly answer quality).
- COVERAGE GAP: something nobody has tested (screen reader, physical phone, load).
- OPERATIONAL GATE: deployment-day work that needs the real host, storage or people.
- OWNER DECISION: a choice only the owner can make.
Original findings (e.g. review R14-01..04) are shown separately from their later remediation.
The Sept 13–14 fixes exist only in the uncommitted working tree on top of 1ed17eb; treat them as implemented-and-locally-verified, not released.
SOURCES (repository paths are relative to the root): Labels follow docs/PRESENTATION-PROMPT.md · sources for each slide are in its speaker notes
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 3
WHAT MODEER IS
One persistent personal context, ten conversations
docs/PROJECT-REPORT.md §1 · docs/product.md · backend/app/agents/registry.py · backend/app/agents/context.py
Handover · 3
For
One person who wants help across study, work, money, health habits and writing.
Private, self-hosted deployment run by an operator.
Does
Chats with Modeer or a specialist; replies stream live.
Remembers facts shared with the team, plus private notes per specialist.
Tracks goals and a daily Today list.
Does not
Browse, send email, book, buy or read calendars.
Offer mobile apps, payments or push reminders.
Release status · 2026-09-15
Local use
Usable with known limits
VERIFIED · LOCAL
Invite-only beta
On hold until gates close
OPERATIONAL GATE
Public production
On hold
OPERATIONAL GATE
Differentiator: one personal-context layer and ten human characters, not ten unrelated chatbots.
Notes: PRODUCT (implemented): Modeer is a general personal assistant plus nine specialists (Study, Career, Research, Writing, Travel, Shopping, Finance, Fitness, Email). All run in one FastAPI runtime; each has its own config, prompt, private notes and conversations. Selected facts about the person are shared across the team.
INTENDED USE CASES: study planning, career preparation, research reasoning, writing/editing, travel planning, purchasing advice, budgeting discussion, fitness planning, email drafting. These are supported workflows, NOT evidence of market validation or paying users (none exist in the evidence).
DIFFERENTIATOR (design intent): a persistent personal-context layer and distinct human characters instead of ten unrelated chatbots.
CAPABILITY BOUNDARY (implemented guardrails): no browsing, email sending, calendar, purchasing, booking or file access. Shopping cannot verify prices; Email drafts only. Shared guardrails forbid claiming such actions. Do not market integrations that do not exist.
NOT PRESENT: native mobile app, payments, push notifications, general background agent scheduler.
RELEASE STATUS (docs/launch-rehearsal-2026-09-14.md closeout; review 2026-09-14): local use usable with known limits; invite-only beta and public production are on hold pending the gates on later slides.
SOURCES (repository paths are relative to the root): docs/PROJECT-REPORT.md §1 · docs/product.md · backend/app/agents/registry.py · backend/app/agents/context.py
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 4
THE TEAM
Modeer and nine specialists
backend/app/agents/*/config.py · frontend/public/art/sunshine · docs/CHARACTER-ART.md · docs/SUNSHINE-HOME.md
Handover · 4
Modeer
Assistant & context keeper
Study
Learning coach
Career
CVs & interviews
Research
Analysis
Writing
Drafting & editing
Travel
Itineraries
Shopping
Choices & trade-offs
Finance
Budgeting
Fitness
Training plans
Email
Email drafts
Artwork: AI-generated 2026-09-10 · no licence inventory yet
Notes: All ten characters use raster artwork from frontend/public/art/sunshine (WebP, converted to PNG for this deck without cropping or changing aspect ratio).
PROVENANCE (documented) and RIGHTS GAP:
- docs/SUNSHINE-HOME.md: modeer-hero, study, career, research, writing were generated with an image_gen tool on 2026-09-10 and called "provisional character identities".
- docs/CHARACTER-ART.md: travel, shopping, finance, fitness, email generated 2026-09-10 with image_gen using career.webp as style reference; exact prompts recorded.
- There is NO licence/ownership inventory for these images or for the fonts (Inter, Archivo Black, Permanent Marker, Caveat via next/font/google). Assemble an asset manifest and applicable generation terms before transfer or store publication. Do not infer exclusivity or rights clearance from possession of the files.
Roles (registry): Modeer = personal assistant & context keeper; Study = learning coach & explainer; Career = careers, CVs, interviews; Research = analysis; Writing = drafting/editing; Travel = itineraries; Shopping = choices and trade-offs; Finance = budgeting discussion; Fitness = training plans; Email = drafting emails.
SOURCES (repository paths are relative to the root): backend/app/agents/*/config.py · frontend/public/art/sunshine · docs/CHARACTER-ART.md · docs/SUNSHINE-HOME.md
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 5
WHAT A PERSON DOES
The user journey, end to end
docs/PROJECT-REPORT.md §2 · frontend/src/app/* · backend/app/api/routes/auth.py · backend/app/agents/runtime.py
Handover · 5
Access
Login · signup · recovery codes
Onboard
Chat with Modeer; facts saved
Pick
Team of ten
Chat
Streamed reply, history
Remember
Shared + private memory
Plan
Goals and Today
Control
Export · delete · sign out
When a reply does not finish
Truncated
Text kept · Continue sends a new, charged turn
Interrupted
Partial text kept · Try again regenerates in place
Failed
Placeholder stored · Try again regenerates
Memory error
Answer kept · notice announced (working-tree fix)
Limits: no email reset or email verification; Today does not read a calendar; Continue and Try again are user clicks, never automatic; a reload fetches the server's record as the source of truth.
Notes: ACCESS (implemented): Login, Signup, Recover, Privacy are the public pages. /api/auth/status says whether auth is required and signup enabled. Invitation-key accounts are provisioned by the operator; password signup (SIGNUP_ENABLED, default false) collects email, display name, password and shows ten recovery codes that must be acknowledged. No email reset and no email-ownership verification exist.
ONBOARDING (implemented): conversational. The runtime marks the account onboarded after >=3 shared facts, or 4 usable assistant turns plus >=1 fact. With automatic memory off, facts may need to be saved by hand.
TEAM & CHAT: Team lists all ten; a workspace has artwork, starter prompt, composer, history drawer, new/delete conversation. Replies stream; the finished answer is stored before memory extraction runs.
MEMORY: shared facts (every specialist can read, filtered by category) vs private notes (one specialist). Users save/edit/delete; shared facts can be pinned; user edits are protected from automatic overwrite.
GOALS & TODAY: goals with priority 1–5, status active/done/paused, optional target date. Today is generated deterministically from goals and shared context; no calendar, inbox or weather.
ACCOUNT: automatic-memory switch (on by default), password change, recovery codes, export (JSON, no-store), logout, sign out everywhere, deletion (type DELETE).
FAILURE RECOVERY: completed / truncated (Continue = new charged turn) / interrupted and failed (Try again = regenerate latest unfinished turn in place). Post-answer memory errors show a notice without discarding the answer (working-tree fix R13-02).
SOURCES (repository paths are relative to the root): docs/PROJECT-REPORT.md §2 · frontend/src/app/* · backend/app/api/routes/auth.py · backend/app/agents/runtime.py
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 6
REAL SCREENS
What it looks like today
Screenshots 2026-09-15: working tree on Next dev + tools.qa_server (mock model, throwaway SQLite, synthetic data)
Handover · 6
Home — hero composer and featured specialists
Memory — shared facts (synthetic) and private notes by specialist
Also captured: Team, Goals, Account, Login, chat, 390px views (appendix).
Chat text on these screens is the mock provider's placeholder, not model output.
LOCAL DEV · MOCK MODEL · SYNTHETIC DATA
Notes: HOW THESE WERE CAPTURED (verified in a named environment): 2026-09-15, headless Chrome via Playwright, frontend working tree served by `next dev` on localhost:3300, API = backend tools.qa_server on 127.0.0.1:8102 with LLM_PROVIDER=mock and MEMORY_EXTRACTION=rules, throwaway SQLite database in a scratch folder, the public QA access key. Goals and memory facts are synthetic and were created through the real API.
Chat replies show the MOCK provider's placeholder text ("offline preview response"), not model output. Do not read them as answer quality.
The dev server auto-generated frontend/AGENTS.md and CLAUDE.md; both were deleted afterwards so the frontend tree is unchanged.
These are not screenshots of a production deployment, and not of a phone (the phone view is desktop Chrome at 390px).
SOURCES (repository paths are relative to the root): Screenshots 2026-09-15: working tree on Next dev + tools.qa_server (mock model, throwaway SQLite, synthetic data)
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 7
VISUAL IDENTITY AND ACCESSIBILITY
Sunshine & Ink, measured
frontend/src/app/globals.css :root · docs/accessibility-rehearsal-2026-09-14.json · docs/launch-fixes.md (contrast, NVDA)
Handover · 7
Paper
#FFF7DF
Reading
#FFFCF2
Sun
#FFDA45
Pink
#FF438A
Deep pink text
#CC1757
Ink
#151714
Navy
#202D3B
Ink on pink · 5.5:1
Was white on pink at 3.27:1. Fixed in 80cf49a.
Accessibility evidence
25 automated scans, 0 findings — desktop + 390px, local HTTPS rehearsal
Keyboard pass — 11 routes, visible focus, signup to first message
Not done: physical phones, human screen-reader pass
390px in desktop Chrome — not a physical phone
Notes: TOKENS (read from frontend/src/app/globals.css): paper #FFF7DF, reading paper #FFFCF2, recessed #FDF0CD, sun #FFDA45, pink #FF438A, deep pink #CC1757 (text), ink #151714, ink-soft #43483F, navy #202D3B. 2px ink borders, hard offset shadows (4/3/2px, no blur).
FONTS in the product: Inter (UI), Archivo Black (display), Permanent Marker (wordmark), Caveat (annotations), via next/font/google. This deck uses installed stand-ins (Arial Black, Segoe UI, Ink Free) because those fonts are not installed on the build machine.
CONTRAST (historical finding, then implemented fix 80cf49a, owner-chosen): white on pink was 3.27:1; now ink on pink 5.5:1 and deep pink text #CC1757 meets 4.5:1 on every paper tone.
ACCESSIBILITY EVIDENCE (verified, local): 2026-09-14 rehearsal on production images at https://localhost:8443 — 25 axe-core scans (WCAG 2 A/AA, 2.1/2.2 AA, best practice) with zero findings across desktop and 390px widths, including invitation login and recovery-code acknowledgement; keyboard pass over 11 routes with visible focus at every stop; signup to first message without a mouse. An earlier (2026-09-14 review) run had 20 scans with zero violations.
GAPS: desktop Chrome emulation only. No physical iPhone/Android test. No completed human screen-reader pass — an automated NVDA attempt on 2026-09-13 was cancelled by the owner (docs/launch-fixes.md). Arabic/RTL and localisation not established.
RESPONSIVE: 390px views render without horizontal overflow in the rehearsal; bottom navigation on phone width (see screenshot).
SOURCES (repository paths are relative to the root): frontend/src/app/globals.css :root · docs/accessibility-rehearsal-2026-09-14.json · docs/launch-fixes.md (contrast, NVDA)
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 8
ARCHITECTURE AND DEPLOYMENT BOUNDARIES
A modular monolith behind one HTTPS proxy
deploy/compose.yml · deploy/Caddyfile · backend/app/main.py · docs/PROJECT-REPORT.md §4, §8
Handover · 8
Browser
Web app
Caddy
HTTPS · headers · 80/443
Next.js 16
Pages · nonce CSP
FastAPI
One worker · modular monolith
PostgreSQL 16
SQLite for dev/tests
LLM provider
Groq in example config
Backup copy
Encrypted
Operator jobs · cron
nightly-backup.sh · watchdog.sh (not installed)
pages
/api + SSE
prompt + context
Private Compose network
IMPLEMENTED · CONFIGURED
No host, domain or remote backup destination exists yet.
Keep one backend worker: turn locks are in-process.
Notes: TOPOLOGY (implemented, configured — not proof a host exists): Browser → Caddy (only service publishing 80/443; HTTPS; security headers; fallback CSP) → /api/* to FastAPI with immediate flush for streaming; everything else to Next.js. PostgreSQL 16 on the private Compose network; no published ports for db/backend/frontend. Volumes: database, Caddy certificates/config.
BACKEND: one FastAPI app (modules: users, auth, conversations, memory, goals, briefings, agents, admin/ops). SQLAlchemy + Alembic (schema 0004). One Uvicorn worker by design: conversation turn locks and operational counters are process-local. Usage counters and credential locks are database-backed.
LOCAL/TEST: SQLite path; production refuses mock provider or missing LLM_API_KEY.
PROVIDER: one configured OpenAI-compatible provider (Groq in the example config), receives instructions, selected personal context, recent history and the message; extraction is a second call.
OPERATOR JOBS (implemented scripts, NOT installed anywhere): nightly-backup.sh (pg_dump → OpenSSL AES-256-CBC/PBKDF2 → copy with byte compare → restore check) and watchdog.sh (reads readiness, alerts on state change). Cron lines documented in docs/OPERATIONS.md.
BOUNDARIES that matter for a successor: keep one backend worker until distributed turn claims exist; there is no job queue, no stream replay, no CI workflow directory (.github absent at review).
SOURCES (repository paths are relative to the root): deploy/compose.yml · deploy/Caddyfile · backend/app/main.py · docs/PROJECT-REPORT.md §4, §8
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 9
PRINCIPAL REQUEST FLOW
One chat turn, from click to memory
backend/app/api/routes/chat.py · backend/app/agents/runtime.py · backend/app/agents/context.py · docs/PROJECT-REPORT.md §4, §7
Handover · 9
1
Authenticate
cookie · request window
2
Resolve
account · epoch · ownership
3
Persist
user message
4
Build context
memory · goals · history
5
Charge
budget units
6
Stream
start → delta → end
7
Save
reply + completion state
8
Learn
extract facts (if on)
SSE events: start · delta · end · memory · error
Watch out: “end” is not “memory saved”. No replay, no idempotency key — reload history after an uncertain stream.
Notes: SEQUENCE (implemented), POST /api/agents/{id}/chat/stream:
1. Authenticate the signed cookie; charge the per-account request window (default 6/min).
2. Resolve account + session epoch and conversation ownership BEFORE the response starts (revoked sessions get HTTP 401, not an interrupted stream).
3. Serialise turns per conversation inside the process; persist the user message (strictly increasing timestamps).
4. Load filtered shared memory, this specialist's private notes, up to 5 active goals and up to 20 history turns (40 messages); build the context packet.
5. Charge estimated provider budget units (UTF-8 bytes + output allowance + framing; not provider tokens).
6. Stream from the provider; SSE frames start → delta… → end(completion, notice). Errors after headers travel as error events with completion=failed.
7. Save final or partial assistant message with meta.completion and meta.notice.
8. If automatic memory is on: extract candidate facts from the USER message, validate, store; emit a memory event (or a memory error).
KEY POINT: the browser's `end` event does not mean memory processing finished. There is no stream replay, Last-Event-ID or idempotency key; clients must re-fetch history after uncertain delivery.
Timeouts: provider total 35s with idle-gap watch (idle counted only after words flow), memory 8s, frontend aborts at 50s.
SOURCES (repository paths are relative to the root): backend/app/api/routes/chat.py · backend/app/agents/runtime.py · backend/app/agents/context.py · docs/PROJECT-REPORT.md §4, §7
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 10
STREAMING COMPLETION STATES AND RETRY
Every reply records how it ended
backend/app/llm/openai_compat_provider.py · backend/app/conversations/service.py · docs/launch-fixes.md §2 · production-rehearsal-2026-09-14.json
Handover · 10
Streaming
text arriving
completed
Normal finish
truncated
Cap reached · text kept
interrupted
Dropped after text · kept
failed
Nothing usable · placeholder
Continue
new user turn · charged
Try again
regenerate in place
Verified
Local HTTPS, scripted model, 2026-09-14
No duplicate messages on retry
Not covered
Multi-worker turns
Stream replay / idempotency
Real network loss on phones
Refunds: a provider failure before any text is refunded; partial or cancelled replies stay charged.
Notes: STATES (implemented; verified locally through Caddy with a scripted upstream on 2026-09-14):
- completed: provider finished normally.
- truncated: hit the agent's output cap; text kept, labelled; Continue sends "Continue from where you stopped." as a new, charged user turn (not a transport resume).
- interrupted: upstream error, missing finish, timeout, or the client's connection dropped after text arrived; partial text kept.
- failed: nothing usable arrived (including empty reply); an empty placeholder is stored and excluded from the next prompt.
RETRY: {"conversation_id": …, "retry": true} regenerates the latest unfinished turn in place — reuses the user message, replaces the unfinished reply, refused with 409 once the latest reply completed; never automatic; does not re-run extraction.
REFUNDS: a provider failure before any text refunds that call's budget units; partial replies and cancellations stay charged; request-attempt limits are separate.
VERIFIED 2026-09-14 (production images, https://localhost:8443, scripted model): truncated/Continue, interrupted/Try again without duplicates, failed then recovered, offline mid-reply then reload + Try again, progressive streaming (14 visible steps), unfinished reply announced to assistive tech.
LIMITS (coverage gaps): turn serialisation is per process only; no multi-worker claim; no durable job; no replay; real mobile/cellular disconnects untested; the live journey's early client close uses an in-process TestClient and is NOT a network disconnect test.
SOURCES (repository paths are relative to the root): backend/app/llm/openai_compat_provider.py · backend/app/conversations/service.py · docs/launch-fixes.md §2 · production-rehearsal-2026-09-14.json
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 11
AGENT ARCHITECTURE AND MODELS
Agents are configuration, not services
backend/app/agents/<slug>/config.py (read 2026-09-15) · backend/app/api/routes/team.py · docs/quality-remediation-2026-09-14b.json
Handover · 11
Agent | Model | Temp | Output cap | Prompt v
Modeer | gpt-oss-120b | 0.55 | 650 | 4
Study | gpt-oss-120b | 0.5 | 800 | 5
Career | gpt-oss-120b | 0.55 | 650 | 5
Research | gpt-oss-120b | 0.4 | 800 | 6
Writing | qwen3.8-27b | 0.3 | 1600 | 5
Travel | gpt-oss-120b | 0.6 | 800 | 8
Shopping | gpt-oss-120b | 0.5 | 1100 | 5
Finance | gpt-oss-120b | 0.4 | 800 | 4
Fitness | gpt-oss-120b | 0.5 | 800 | 6
Email | gpt-oss-120b | 0.6 | 1000 | 3
How an agent is built
config.py — model, caps, framework, safety
prompt.md — role instructions
evals.json — quality cases
No automatic router: the person picks who to talk to.
Ask My Team
Off by default (TEAM_ENABLED=false); no screen calls it.
If on: up to 5 specialists, shared context only, no learning, then Modeer synthesises — up to 6 model calls.
IMPLEMENTED · OFF
Notes: STRUCTURE (implemented): backend/app/agents/<slug>/ holds config.py (ModelConfig, framework, behaviour, safety), prompt.md and evals.json. registry.py is authoritative; startup syncs an `agents` table for foreign keys. Routing is explicit: the person picks the agent; Modeer points to the right specialist in text. There is no automatic router.
MODELS (source/example settings, not declared private deployment values): default LLM_MODEL openai/gpt-oss-120b, reasoning effort low; Writing overrides to qwen/qwen3.8-27b. The Groq GPT-OSS adapter adds 512 completion tokens for reasoning on top of caps.
DISCREPANCY RESOLVED FROM CODE: docs/PROJECT-REPORT.md §5 lists older prompt versions (Study 4, Research 5, Writing 4, Travel 7, Shopping 4, Fitness 5). The code read on 2026-09-15 and the Sept 14 quality artifact's effective settings both show Study 5, Research 6, Writing 5, Travel 8, Shopping 5, Fitness 6. This slide uses the code values. Note these six prompt changes are in the uncommitted working tree.
ASK MY TEAM (implemented, OFF): TEAM_ENABLED=false by default and no frontend caller. If enabled: up to five selected agents run sequentially, each in a new conversation with shared context only, no extraction, then Modeer synthesises — up to six generation calls. Private notes do not reach synthesis. Consult conversations still appear in specialists' histories. Keep it off until its own interaction/cost/failure design is approved.
SOURCES (repository paths are relative to the root): backend/app/agents/<slug>/config.py (read 2026-09-15) · backend/app/api/routes/team.py · docs/quality-remediation-2026-09-14b.json
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 12
CONTEXT CONSTRUCTION AND MEMORY SCOPE
Who can see which fact
backend/app/agents/context.py · backend/app/memory/* · backend/tests/test_prompt_isolation.py · docs/PROJECT-REPORT.md §5–6
Handover · 12
Person's account
never shared across accounts
Shared memory
Every specialist reads it, by category filter
Private notes
One specialist only · never in synthesis
Goals + history
5 active goals · 20 turns of this chat
Context packet for one specialist's reply
each block capped at 6,000 characters · no vector search
Tested at the provider's input with positive controls. Sensitive-fact filtering is best effort; the Account switch stops new learning, not existing context.
Notes: CONTEXT PACKET (implemented): agent prompt + framework/behaviour/safety + shared guardrails + name/profile + shared facts the agent's category filter allows (preferences are broadly relevant) + THIS specialist's private notes + up to 5 active goals + up to 20 history turns (40 messages). Failed placeholders omitted. Each profile/goals/memory block body is capped at 6000 characters (per block, not a total token guarantee); new memory values and goal details limited to 2000 characters; profile at most 20 fields, 40-char keys, 300-char values. No embeddings or vector database.
SCOPE:
- Shared memory: one person's facts readable by every specialist whose filter includes the category.
- Private notes: one specialist namespace; never in another specialist's prompt; never in Ask My Team synthesis.
- Accounts: never cross.
VERIFIED (automated, local): test_prompt_isolation.py drives real HTTP chat requests with a recording provider and inspects the actual system/messages sent, with positive controls. These tests judge prompt construction, not generated answers.
EXTRACTION: from the user's message only; candidates validated field by field; invalid scopes dropped (never widened to shared); malformed/missing sensitivity flags treated as sensitive; keyword/category backstop can still MISS sensitive wording (best effort, disclosed). User-saved and user-edited facts are never overwritten automatically; pinning alone does not claim authorship.
CONSENT SWITCH: automatic memory ON by default, including migrated accounts; OFF stops new extraction calls but does not delete facts or stop existing context reaching the reply model. No per-fact approval queue.
SOURCES (repository paths are relative to the root): backend/app/agents/context.py · backend/app/memory/* · backend/tests/test_prompt_isolation.py · docs/PROJECT-REPORT.md §5–6
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 13
DATA OWNERSHIP, LIFECYCLE AND MIGRATIONS
Ten tables, one owner per row
backend/app/db/models.py · backend/migrations/versions/0001–0004 · docs/production-verification-2026-09-14.json · docs/PROJECT-REPORT.md §6
Handover · 13
Account
users
recovery_codes
usage_buckets
Conversation
conversations
messages
agents
Personal context
shared_memories
agent_memories
goals
briefings
Learn
extract · validate
Store
user edits protected
Export
JSON, no secrets
Delete
cascade · clears session
Backups
not erased by deletion
Migrations
0001 base tables
0002 usage buckets
0003 session epoch
0004 passwords, memory switch, recovery codes
Verified on disposable PostgreSQL 16 · 2026-09-14
Empty → 0004 and 0004 → 0003 → 0004 passed; a sentinel user survived.
Downgrade deletes password and recovery data. Roll back with a tested backup.
Notes: TABLES (implemented; ten application tables plus alembic_version — some older docs said eleven, which was wrong):
users (account, optional email/password hash, display name, profile JSON, onboarded, session_epoch, memory_auto) · recovery_codes (hashes + used_at) · agents (registry mirror) · conversations · messages (text, role, timestamps, completion metadata) · shared_memories (unique per user/key; source, confidence, sensitive, pinned) · agent_memories (unique per user/agent/key) · goals · briefings · usage_buckets (fixed-window counters incl. hashed auth-attempt subjects).
MIGRATIONS: 0001 initial eight tables; 0002 usage_buckets; 0003 session_epoch; 0004 password_hash, memory_auto, recovery_codes.
VERIFIED 2026-09-14 on a disposable PostgreSQL 16 database: empty → 0004; 0004 → 0003 → 0004; sentinel user and epoch kept. DOWNGRADE DELETES password and recovery data — not a data-preserving rollback; use a tested backup.
EXPORT: account, conversations/messages, memories, goals, briefings; not password or recovery secrets; Cache-Control: no-store.
DELETION: type DELETE; cascades account-owned rows and usage counters; clears the session. Does NOT erase existing backups or copies already sent to the provider. Owner must define retention and prevent a disaster restore from resurrecting deleted accounts.
LEGACY DATA: tools/memory_audit.py is read-only; the configured local SQLite DB had zero automatic memories. Other databases and previous backups were not audited (operational gate).
SOURCES (repository paths are relative to the root): backend/app/db/models.py · backend/migrations/versions/0001–0004 · docs/production-verification-2026-09-14.json · docs/PROJECT-REPORT.md §6
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 14
AUTHENTICATION, AUTHORIZATION AND QUOTAS
Revocable sessions, atomic credential changes
backend/app/core/auth.py · passwords.py · usage.py · api/routes/auth.py · docs/launch-rehearsal-2026-09-14.md · docs/usage-limits.md
Handover · 14
Session
Signed cookie, HttpOnly, SameSite=Strict, Secure
Epoch bump ends every session for one account
7-day default lifetime
Credentials
scrypt passwords, 10–128 chars
10 single-use recovery codes, hashed
Atomic recovery (working tree)
Limits
6 chats / account / min
60,000 budget units / UTC day
10 sign-in tries / email / 15 min
VERIFIED · POSTGRESQL 16 · LOCAL
Recovery races: the same code twice gives one success and one rejection; two different codes give sessions at epochs 1 and 2.
Known limits: no email verification or reset; no per-device sessions; throttles untested against distributed abuse; every account shares one free-tier provider quota.
Notes: SESSIONS (implemented): signed `modeer_session` cookie, path /api, HttpOnly, SameSite=Strict, Secure in production, default 7 days (SESSION_SECONDS 604800). HMAC covers account id, epoch, expiry and any invitation-key digest. Revocation: account session_epoch (password change, recovery, sign out everywhere, deletion) or removing/rotating an access-key entry; rotating AUTH_SECRET signs everyone out. No per-device session table.
AUTHORIZATION: account-scoped route dependencies; admin endpoints gated by ADMIN_ACCOUNTS (empty = nobody, non-admins get 404). Browser mutations require the configured Origin. Development-only X-User-Id must never be exposed.
PASSWORDS & RECOVERY: salted scrypt; 10–128 chars; ten single-use recovery codes stored as SHA-256 hashes; wrong password and unknown email get the same message after the same work. Recovery locks the account row, conditionally consumes an unused code and bumps the epoch in one transaction (working-tree fix R13-01).
VERIFIED 2026-09-14 on PostgreSQL 16 in the locked image: same code twice → one success, one 401; two different codes → sessions at epochs 1 and 2. Not a multi-worker load test.
THROTTLES: 10 password/recovery attempts per email per 15 min; 5 signups per client address per hour; hashed subjects in usage_buckets. Not proven against distributed signup, random-email load, or lock-out of a known person's allowance.
QUOTAS: 6 chat requests per account per minute; 60,000 conservative budget units per UTC day (bytes + output allowance, not provider tokens); refund when the provider fails before any text. All accounts share the upstream free-tier quota.
OPERATOR RECOVERY: provision_user.py --rotate [--clear-password] when a person loses password and all codes.
SOURCES (repository paths are relative to the root): backend/app/core/auth.py · passwords.py · usage.py · api/routes/auth.py · docs/launch-rehearsal-2026-09-14.md · docs/usage-limits.md
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 15
SECURITY, RELIABILITY AND OPERATOR DUTIES
Controls exist; the real host still has to prove them
frontend/src/proxy.ts · deploy/Caddyfile · deploy/*.sh · docs/OPERATIONS.md · docs/operations-rehearsal-2026-09-14.json
Handover · 15
Security controls
Nonce CSP + strict headers
Safe Markdown links
API docs off in production
Logs without message content
Locked, audited dependencies
Backups & alerts
Encrypted nightly backup script
Restore check after every backup
Watchdog alerts on state change
Webhook or Telegram channel
Operator must
Install the cron jobs
Provide truly remote storage
Confirm a person receives alerts
Audit legacy memories
OPERATIONAL GATE
VERIFIED · DISPOSABLE DOCKER + POSTGRESQL 16
10 operations checks: schema-0004 restore matched every table, including credentials and consent.
Not proven: the copy sat in a second local folder; alerts reached a synthetic receiver, not a person.
Notes: SECURITY (implemented): per-request script nonce + 'strict-dynamic' CSP on pages (styles keep 'unsafe-inline' for style attributes); Caddy fallback CSP, HSTS, nosniff, X-Frame-Options/frame-ancestors none, same-origin referrer, COOP, Permissions-Policy; X-Powered-By off. Markdown rendered as React elements with an explicit URL policy (8 allowed / 21 refused forms tested). Production disables /docs, /redoc, /openapi.json (verified 404 on the direct backend port 2026-09-14). Logs carry route templates, incident ids and exception types — never message content, SQL parameters or exception values. Hash-locked backend (33 packages) and digest-pinned images. Audits 2026-09-14 review: npm audit --omit=dev 0, pip-audit on the lock 0 known vulnerabilities.
RELIABILITY: readiness (/api/health/detail) checks the DB and migration head; degrades on 3 consecutive provider failures per model, active quota block, recent unhandled errors. Anonymous callers see only status/database/schema_current. Counters reset with the process.
OPERATIONS (implemented scripts): nightly-backup.sh (refuses missing key/destination; pg_dump → OpenSSL AES-256-CBC PBKDF2 → byte-compared copy → retention on both → restore check) and watchdog.sh (state-change alerts, retries failed delivery); alerts via webhook or Telegram, 15-minute cooldown.
VERIFIED 2026-09-14 (disposable Docker Linux worker + PostgreSQL 16): 10 operations checks incl. wrong-key rejection, schema-0004 restore matching every table's count and row digest (credentials, consumed codes, epochs, consent), restore over a populated scratch DB, alert per state change and retry.
LIMITS: the "offhost" destination was a second directory on the same computer; alerts went to a local synthetic receiver; nothing is scheduled on a real host. RPO/RTO in OPERATIONS.md (24h / 1–2h) are stated expectations, not measured.
OPERATOR DUTIES: install cron jobs; provide genuinely remote storage and a passphrase kept separately; configure and test a real alert recipient; run memory_audit on legacy DBs; keep one worker; rotate keys/secrets per the access table.
SOURCES (repository paths are relative to the root): frontend/src/proxy.ts · deploy/Caddyfile · deploy/*.sh · docs/OPERATIONS.md · docs/operations-rehearsal-2026-09-14.json
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 16
MILESTONES AND LATEST FIXES
How it got here
git log · docs/launch-fixes.md · reviews 2026-09-11/13/14 · docs/launch-rehearsal-2026-09-14.md · docs/quality-evidence-2026-09-15.md
Handover · 16
≤ Sep 10
Core product, design, portraits, dashboard
Sep 11
Account rights, fail-closed memory, reply states, locked deps
Sep 12
Review fixes, FastAPI upgrade (14 advisories)
Sep 13
Signup + recovery codes, memory switch, nonce CSP, Next 16, contrast
Sep 13–14
Review fixes R13 & R14 — uncommitted
Sep 14–15
Local production rehearsal, quality run, live journey
Labels: historical → committed → uncommitted → locally verified
HISTORICAL
HISTORICAL
HISTORICAL
COMMITTED
UNCOMMITTED
VERIFIED · LOCAL
Commit or otherwise preserve the working tree before anything else: the latest security and data fixes exist only there.
Notes: Evidence, not a commit dump (dates from dated documents; hashes where a commit exists):
- To 2026-09-10 (historical): core product, Sunshine & Ink redesign and portraits, container stack verified with 0002, operator dashboard + alerts (30ae80d).
- 2026-09-11 (historical, c76bd9d, d3e2494): account controls, export/deletion, privacy notice, fail-closed memory extraction, explicit completion states and retry, hash-locked dependencies, CSP, Ask My Team off, length-cap fix. Quality then: 25/39 regraded baseline (historical).
- 2026-09-12 (historical, ee5328d): review remediation; FastAPI 0.141.1/Starlette 1.6.0 cleared 14 advisories; prompt rules 2/3.
- 2026-09-13 (commits f0e5aa4, 80cf49a, 682f6cf, 1ed17eb): open signup/password/recovery codes, per-person memory switch, nonce CSP, Next 16 (0 npm advisories), contrast fix, grounding rules and invented_currency check. Independent review R13-01..04 then fixed in the WORKING TREE (atomic recovery, memory error notice, context bounds, quality provenance). Quality 33/39 (historical, older rubric).
- 2026-09-14 review R14-01..04 (original findings): stale fetch hides saved fact; explicit nulls give 500/409; failed new conversation silent; absolute sensitive-filter promise. All four fixed in the WORKING TREE with 351 tests and a Chrome regression script.
- 2026-09-14 local production rehearsal: 351 image tests, 23 browser checks, 25 axe scans, 10 ops checks, PostgreSQL races and migrations; six prompts + judge revised; quality run 27 pass / 11 fail / 1 unavailable.
- 2026-09-15: live application journey 13/13; closeout documents. Docker cleanup of the rehearsal project not verified.
SOURCES (repository paths are relative to the root): git log · docs/launch-fixes.md · reviews 2026-09-11/13/14 · docs/launch-rehearsal-2026-09-14.md · docs/quality-evidence-2026-09-15.md
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 17
TESTING AND VERIFICATION
Five kinds of evidence — never add them up
docs/production-verification-2026-09-14.json · production-rehearsal · accessibility-rehearsal · operations-rehearsal (2026-09-14) · journey-rehearsal-2026-09-14.txt
Handover · 17
351
backend tests
WHERE
Locked production image · 2 races on PostgreSQL 16, rest SQLite
LIMIT
Not load or multi-worker
23
HTTPS browser checks
WHERE
Production images on localhost · scripted model
LIMIT
Not the public domain or real model
25
accessibility scans · 0 findings
WHERE
Desktop Chrome, desktop + 390px widths
LIMIT
Not phones or a screen reader
10
operations checks
WHERE
Disposable Docker + PostgreSQL 16
LIMIT
Copy was local; alerts synthetic
13
live journey checks
WHERE
Real model via in-process test client
LIMIT
Not a real network disconnect
Notes: Each number belongs to its own environment. Do not sum them into a score.
1. 351 backend tests PASSED in the final locked production image (Python 3.12, 33 locked packages, separate test-tool dir), 13.84 s, 2026-09-14. The two simultaneous-recovery tests ran on PostgreSQL 16 (unique temp schema per case); everything else on isolated SQLite. One Starlette TestClient deprecation warning. Not a load or multi-worker test.
2. 23 HTTPS browser checks PASSED — production images, Caddy local CA at https://localhost:8443, scripted upstream model, desktop Chrome, zero CSP violations and page errors (list in production-rehearsal-2026-09-14.json). Not the public domain, not the real model, not a phone.
3. 25 axe-core scans, 0 findings, plus keyboard pass over 11 routes — same local stack, desktop and 390px widths. Not physical devices, not a human screen-reader pass.
4. 10 operations checks PASSED — disposable Docker Linux worker + PostgreSQL 16; "offhost" = second local directory; alerts to a local synthetic receiver. Not remote disaster recovery, not scheduler, not operator receipt.
5. 13 live application journey checks PASSED — Groq openai/gpt-oss-120b, in-process TestClient, disposable SQLite (deleted). Its early client closure is NOT a real transport disconnect; that reply completed.
Also: migrations 0004↔0003 on disposable PostgreSQL 16; /docs /redoc /openapi.json 404 direct; Sept 14 review: frontend typecheck/build, lint 0 errors / 12 warnings, link check 8/21, npm audit 0, pip-audit 0.
Reproduce: see appendix "Reproducible commands".
SOURCES (repository paths are relative to the root): docs/production-verification-2026-09-14.json · production-rehearsal · accessibility-rehearsal · operations-rehearsal (2026-09-14) · journey-rehearsal-2026-09-14.txt
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 18
LIVE EVALUATION · 2026-09-14
Answer quality is the main open defect
docs/quality-remediation-2026-09-14b.json · quality-rejudged-2026-09-14.json · docs/quality-evidence-2026-09-15.md
Handover · 18
Personalization (3 samples) | Pass | Fail | Ungraded | What went wrong (manual review)
Modeer · Study · Research · Email | 3 each | 0 | 0 | —
Shopping | 0 | 3 | 0 | Unverified budget fit; invented $; “latest” claim
Travel | 1 | 2 | 0 | Asserted departure times; residence ≠ nationality
Career | 1 | 2 | 0 | Invented visa and mentorship; unsupported timeline
Writing | 1 | 2 | 0 | Very short bios; missed a supplied aspiration
Finance | 2 | 1 | 0 | Unsourced current property-price range
Fitness | 1 | 1 | 1 | Equipment not provided; judge JSON unparsable
Unknown-fact cases (Study, Career, Writing) | 9 | 0 | 0 | —
Automated totals 27 · 11 · 1 are not a quality score. Manual checks found judge false positives and missed defects. 33/39 on Sep 13 is historical (older prompts and rubric).
UNRESOLVED DEFECT
Notes: RUN (verified in named configuration): 39 responses = 13 cases × 3 samples (10 personalization cases + unknown-fact cases for Study, Career, Writing). Provider Groq; default openai/gpt-oss-120b; Writing override and judge qwen/qwen3.8-27b; reasoning low; timeout 35 s; judge temperature 0, 700 output tokens (retry 1,200). Source hash f77bf299af1e2515b9d5f4817f601fc60ad9205ad00df5d5a922931c7bf4d1eb on every row; code_revision recorded as 1ed17eb-dirty (working tree). No provider errors, no truncation, all within length limits. Replies 0.61–2.66 s in a paced single-account test — not latency or load evidence.
AUTOMATED RESULT: 27 passes, 11 failures, 1 unavailable grade. The grading-only retry (1,200 tokens) again returned unparsable JSON. Not comparable with the historical 33/39 (Sept 13), which used earlier prompts and a weaker rubric.
MANUAL SPOT CHECKS (quality-evidence-2026-09-15.md) — they find BOTH judge false positives and missed defects:
- Shopping 0/3: all assert an unverified fit to the budget; sample 2 invents a dollar currency; sample 1 calls older hardware "latest".
- Travel 1/3: sample 2 asserts flight/venue/boat times; sample 1's judge objection is wrong, but it treats Manchester residence as UK nationality.
- Career 1/3: sample 1 invents a stable visa and mentorship; sample 2's "e.g. 30%" objection is a false positive, but the plan has an unsupported calendar.
- Writing 1/3: two very short but factual bios (subjective completeness) that omit a supplied aspiration.
- Finance 2/3: sample 3 asserts a current Dublin property-price range without a source.
- Fitness 1 pass / 1 fail / 1 unavailable: manual review also rejects the automated pass (unprovided bench/equipment, recovery day with a circuit); sample 2 ungraded, manual constraint failure.
- Modeer, Study, Research, Email: all personalization samples passed; all 9 unknown-fact responses passed.
No independent human quality sign-off; judge and Writing share a model family. Next work: grounded contrast cases, compact instruction set, judge JSON reliability and calibration, held-out re-run, owner acceptance criteria.
SOURCES (repository paths are relative to the root): docs/quality-remediation-2026-09-14b.json · quality-rejudged-2026-09-14.json · docs/quality-evidence-2026-09-15.md
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 19
READINESS DECISIONS · EVIDENCE AS OF 2026-09-15
Three release levels, three different answers
docs/production-readiness-review-2026-09-14.md (decision + appendix) · docs/launch-rehearsal-2026-09-14.md · docs/quality-evidence-2026-09-15.md
Handover · 19
Local use
Usable
Requires / known
Synthetic or non-critical data
Known quality defects
Fixes still uncommitted
Invite-only beta
Hold
Before it can open
Real domain + HTTPS staging
Remote backup, scheduler, restore
Alerts reach a person
Quality decision from measured failures
Public production
Hold
Before it can open
All beta gates
Signup abuse and quota capacity
Support & privacy ownership
Physical phones + screen reader
Asset rights handover
Notes: These positions restate the dated evidence; this deck makes no new approval.
ORIGINAL (review 2026-09-14, read-only): local use usable with known defects; invite-only beta conditional hold; public production hold. Its R14-01..04 were then fixed in the working tree and regression-checked; the subsequent local rehearsal closed the PostgreSQL race and schema-0004 restore gates LOCALLY.
LOCAL USE — usable with synthetic or non-critical data, knowing: answer quality defects; memory filtering best effort; single worker; fixes uncommitted.
INVITE-ONLY BETA — HOLD until: working tree preserved/committed and built into immutable images; hosted staging on the real HTTPS domain (secure cookies, account isolation, streaming, disconnect/retry, memory-failure handling); encrypted schema-0004 restore from genuinely remote storage with installed scheduler and retention; delivery confirmed to a real operator; memory audit of any pre-hardening database; explicit quality/support decision from the measured failures; one backend worker.
PUBLIC PRODUCTION — HOLD: all beta gates plus open-signup abuse/capacity against the shared provider quota; recovery-only support and unverified-email policy; privacy/retention/support ownership; physical iOS/Android and human screen-reader journeys; asset provenance/rights, domain and operator credentials handed over explicitly. There is no evidence-based basis to announce public production readiness.
SOURCES (repository paths are relative to the root): docs/production-readiness-review-2026-09-14.md (decision + appendix) · docs/launch-rehearsal-2026-09-14.md · docs/quality-evidence-2026-09-15.md
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 20
REMAINING DEFECTS, GAPS, GATES AND DECISIONS
What is still open, by kind
docs/quality-evidence-2026-09-15.md · docs/launch-rehearsal-2026-09-14.md §Remaining gates · docs/PROJECT-REPORT.md §10
Handover · 20
UNRESOLVED DEFECT
Unresolved defects
Grounding errors in 6 of 10 personalization areas
Judge JSON unreliable; judge misgrades both ways
COVERAGE GAP
Coverage gaps
Screen reader and physical phones
Load, multi-worker, real disconnects
No CI pipeline; no stream replay
OPERATIONAL GATE
Operational gates
Real domain, TLS, staging
Remote backup + scheduler + restore
Alert receipt; legacy memory audit
OWNER DECISION
Owner decisions
Signup mode, memory default
Quality bar and provider capacity
Retention, support, asset rights
Notes: UNRESOLVED DEFECTS (measured): answer grounding across Shopping, Travel, Career, Finance, Fitness, Writing completeness; judge JSON unreliability (1 unavailable, retry failed); judge false positives/negatives.
COVERAGE GAPS: human screen-reader pass; physical iPhone/Android; multi-worker/load and concurrency beyond the two recovery races; real network disconnect on real transport; distributed signup/login abuse; pagination of growing collections; no CI pipeline; judge independence (shares model family with Writing); no stream replay/idempotency.
OPERATIONAL GATES: public host/domain/TLS; genuinely remote encrypted backup + installed scheduler + restore from it; alert receipt by a real operator (with authorisation to send test messages); memory audit of any other/legacy database; verify removal of the Docker project `modeer-rehearsal-20260914` (Docker was unavailable at closeout); build immutable images from a committed revision.
OWNER DECISIONS: account mode (invitation keys vs open signup) and email-identity/support policy; automatic-memory default; quality acceptance criteria and sustainable provider capacity (free tier); data retention, RPO/RTO; privacy and support ownership; alert recipient; artwork and font rights; whether and how to commit/merge the working tree; hosting/domain.
DOCUMENT DISCREPANCIES noticed while preparing: PROJECT-REPORT §5 prompt versions stale (code is newer); DEPLOYMENT.md still says the rehearsal checks "20 things" and to "settle the colour-contrast findings" (both superseded); HANDOFF.md and STATUS.md last updated 2026-09-13 and do not reflect Sept 14–15 work.
SOURCES (repository paths are relative to the root): docs/quality-evidence-2026-09-15.md · docs/launch-rehearsal-2026-09-14.md §Remaining gates · docs/PROJECT-REPORT.md §10
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 21
ORDERED TAKEOVER CHECKLIST
Your first ten moves
docs/PROJECT-REPORT.md §11 · docs/launch-rehearsal-2026-09-14.md · docs/MOBILE-ROADMAP.md §14
Handover · 21
1
Preserve and commit the working tree with the owner
2
Reproduce all local checks
3
Remove only the old rehearsal Docker project
4
Collect owner decisions
5
Fix and re-measure answer quality
6
Stage on the real HTTPS domain
7
Remote backups, scheduler, restore
8
Confirm a person gets alerts
9
Phones, screen reader, memory audit → beta call
10
Then: mobile feasibility spike
Notes: 1. Record the baseline (HEAD 1ed17eb + working tree). With the owner, commit or otherwise preserve the uncommitted Sept 13–14 fixes, tests, scripts and evidence; never reset them.
2. Reproduce local checks from the appendix (backend pytest + ruff; frontend typecheck, lint, build, links, stream, api checks; npm audit).
3. When Docker is available, inspect label modeer-rehearsal-20260914 and remove ONLY that synthetic project.
4. Collect owner decisions: host/domain, account mode, provider capacity within the free tier, retention and RPO/RTO, alert recipient, privacy/support ownership, automatic-memory default, asset rights.
5. Quality: add grounded contrast cases with positive controls; compact instruction set; fix judge JSON; calibrate; freeze sources; re-run with fingerprints on new filenames; repeat the live journey; get owner acceptance.
6. Hosted staging on the real domain: public certificate, cookies, account isolation, streaming, disconnect/retry, memory-failure notice.
7. Remote encrypted backups: install scheduler, verify mount failure behaviour and retention, restore schema 0004 from that storage.
8. Configure a real alert channel; with authorisation, confirm outage, recovery, test and backup-failure receipt.
9. Physical iPhone/Android and human screen-reader journeys; memory audit of any pre-hardening database; keep one backend worker; then make the beta decision.
10. Only then start the mobile feasibility milestone (see the mobile roadmap deck).
SOURCES (repository paths are relative to the root): docs/PROJECT-REPORT.md §11 · docs/launch-rehearsal-2026-09-14.md · docs/MOBILE-ROADMAP.md §14
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 22
HEAD 1ed17eb + uncommitted working tree · prepared 2026-09-15
Handover · 22
Appendix
A1 API surface
A2 Configuration (names only)
A3 Reproducible commands
A4 More screens
A5 Evidence index and document discrepancies
Notes: Appendices: API surface, environment variables (names only), reproducible commands, more screens, evidence index and discrepancies.
SOURCES (repository paths are relative to the root): HEAD 1ed17eb + uncommitted working tree · prepared 2026-09-15
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 23
APPENDIX
A1 · API surface (all under /api)
backend/app/api/routes/* · frontend/src/types/index.ts · docs/PROJECT-REPORT.md §7
Handover · 23
Area | Endpoints | Notes
Auth | status · login · signup · recover · logout · account · password · recovery-codes · sign-out-everywhere | Signup gated by SIGNUP_ENABLED
User | users/me (GET, PATCH) · users/me/export · users/me/delete | Delete needs confirm: DELETE
Agents & chat | agents · agents/{id} · agents/{id}/chat/stream (SSE) | Sync chat is 404 in production
Conversations | conversations (GET, POST) · conversations/{id} (GET, DELETE) | Ownership checked
Memory | memory/shared[/{id}] · memory/agent/{agent_id} · memory/agent[/{id}] | Explicit null → 422
Goals & Today | goals[/{id}] · briefings/today | No calendar integration
Team | team/ask | 404 while TEAM_ENABLED=false
Health & admin | health · health/detail · legal/privacy · admin/dashboard · admin/metrics · admin/test-alert | Admin = ADMIN_ACCOUNTS
Notes: Full list (implemented): auth/status GET; auth/login, signup (feature-gated), recover, logout POST; auth/account GET; auth/password, recovery-codes, sign-out-everywhere POST; users/me GET/PATCH; users/me/export GET (JSON, no-store); users/me/delete POST {confirm: "DELETE"}; agents, agents/{id} GET (public subset, no model settings); agents/{id}/chat/stream POST (SSE: start/delta/end/memory/error; body message, conversation_id, retry); agents/{id}/chat POST — 404 in production; conversations GET/POST, conversations/{id} GET/DELETE; memory/shared GET/POST, memory/shared/{id} PATCH/DELETE; memory/agent/{agent_id} GET, memory/agent POST, memory/agent/{id} PATCH/DELETE; goals GET/POST, goals/{id} PATCH/DELETE; briefings/today GET (optional refresh); team/ask POST — 404 when TEAM_ENABLED=false; health, health/detail (anonymous minimal, admin full), legal/privacy GET; admin/dashboard, admin/metrics GET and admin/test-alert POST (ADMIN_ACCOUNTS only, 404 otherwise).
Errors: pre-stream 401/403/404/409/422/429; explicit null in required PATCH fields → 422 (working-tree fix R14-02). Production hides /docs, /redoc, /openapi.json — inspect the schema in a safe development environment.
SOURCES (repository paths are relative to the root): backend/app/api/routes/* · frontend/src/types/index.ts · docs/PROJECT-REPORT.md §7
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 24
APPENDIX
A2 · Configuration — names only, never values
backend/app/core/config.py · deploy/.env.example · docs/PROJECT-REPORT.md §8 · docs/OPERATIONS.md
Handover · 24
App & auth
APP_NAME · ENVIRONMENT · DEBUG · AUTH_REQUIRED · AUTH_SECRET · AUTH_ACCESS_KEYS · SESSION_SECONDS · SIGNUP_ENABLED · TEAM_ENABLED · ADMIN_ACCOUNTS
Web & data
DOMAIN · DB_PASSWORD · DATABASE_URL · FRONTEND_URL · NEXT_PUBLIC_API_URL · BACKEND_URL
Model & memory
LLM_PROVIDER · LLM_API_KEY · LLM_MODEL · LLM_BASE_URL · LLM_REASONING_EFFORT · LLM_TIMEOUT_SECONDS · LLM_MAX_TOKENS · LLM_TEMPERATURE · MEMORY_EXTRACTION · MEMORY_TIMEOUT_SECONDS · MEMORY_STORE_SENSITIVE · MEMORY_MIN_CONFIDENCE
Limits & alerts
ACCOUNT_REQUESTS_PER_MINUTE · ACCOUNT_DAILY_TOKEN_BUDGET · ALERT_WEBHOOK_URL · ALERT_TELEGRAM_BOT_TOKEN · ALERT_TELEGRAM_CHAT_ID · ALERT_ERROR_THRESHOLD
Backups & watchdog
MODEER_COMPOSE_FILE · MODEER_BACKUP_DIR · MODEER_BACKUP_OFFHOST · MODEER_BACKUP_KEEP_DAYS · MODEER_BACKUP_PASSPHRASE_FILE · MODEER_URL · MODEER_WATCHDOG_STATE · MODEER_WATCHDOG_TIMEOUT
Notes: No values or credentials are reproduced. Defaults quoted where documented: SESSION_SECONDS 604800; SIGNUP_ENABLED false; TEAM_ENABLED false; LLM_REASONING_EFFORT low; LLM_TIMEOUT_SECONDS 35; MEMORY_TIMEOUT_SECONDS 8; MEMORY_STORE_SENSITIVE false; MEMORY_MIN_CONFIDENCE 0.55; ACCOUNT_REQUESTS_PER_MINUTE 6; ACCOUNT_DAILY_TOKEN_BUDGET 60000; ALERT_ERROR_THRESHOLD 3; MODEER_BACKUP_KEEP_DAYS 30.
Production requires ENVIRONMENT=production, DEBUG false, AUTH_REQUIRED true, AUTH_SECRET >= 32 chars, https FRONTEND_URL, a real LLM_API_KEY (mock refused). Keep deploy/.env and operations.env out of Git (mode 600 for operations.env). ADMIN_ACCOUNTS empty means nobody. The per-person memory_auto setting is database state, not an environment variable. LLM_MAX_TOKENS/LLM_TEMPERATURE do not override per-agent ModelConfig.
SOURCES (repository paths are relative to the root): backend/app/core/config.py · deploy/.env.example · docs/PROJECT-REPORT.md §8 · docs/OPERATIONS.md
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 25
APPENDIX
A3 · Reproduce the checks
docs/PROJECT-REPORT.md §10 · docs/production-readiness-review-2026-09-14.md · docs/launch-rehearsal-2026-09-14.md · docs/quality-evidence-2026-09-15.md
Handover · 25
# backend
.venv/Scripts/python.exe -m pytest -q
.venv/Scripts/python.exe -m ruff check .
.venv/Scripts/python.exe -m pip check
# frontend
npm ci
npm run typecheck
npm run lint
npm run build
node tools/links-check.cjs
node tools/stream-check.cjs
node tools/api-check.cjs
npm audit --omit=dev
Local production rehearsal
deploy/tests/production-rehearsal/ README
Fresh Compose project name each run
Seed users from PowerShell
Live quality (spends free quota)
quality_check.py --samples 3
tools.rejudge_quality
journey_check.py --db <new>
Freeze sources; new output names
Notes: Run from the named directories. Use temporary databases, LLM_PROVIDER=mock and MEMORY_EXTRACTION=rules for API probes; never production credentials or data.
Browser regression (tools/application-check.cjs) needs tools.qa_server on 8102 with --frontend http://localhost:3300 and a production frontend on 3300; PLAYWRIGHT_MODULE may point at an installed Playwright. Its API bridge buffers streams.
Production rehearsal (PowerShell, repository root): docker compose -p modeer-rehearsal-<new> -f deploy/tests/production-rehearsal/compose.yml up -d --build; seed with docker compose ... exec -T -e PYTHONPATH=/app backend python /rehearsal/seed_users.py (PowerShell avoids Git Bash path mangling); set REHEARSAL_REPORT to a NEW file; node deploy/tests/production-rehearsal/browser-check.cjs; accessibility-check.cjs needs axe-core via AXE_MODULE. Locked-image suite: mount backend/tests and deploy/tests/image-check.sh; set RECOVERY_TEST_POSTGRES_URL to the disposable rehearsal database for the race tests. Migration check: deploy/tests/postgres-migration-check.py against an empty scratch database. Operations: deploy/tests/operations-rehearsal.sh in docker:cli with the Docker socket.
Quality (spends live free-tier quota; freeze sources first; new filenames): python quality_check.py --samples 3 --judge-model qwen/qwen3.8-27b --out ../docs/quality-NEW-ID.json; python -m tools.rejudge_quality --input … --out …; python journey_check.py --db journey-NEW-ID.db. Do not pass --model unless deliberately overriding every agent.
Never run the rehearsal's `down -v` against production volumes.
SOURCES (repository paths are relative to the root): docs/PROJECT-REPORT.md §10 · docs/production-readiness-review-2026-09-14.md · docs/launch-rehearsal-2026-09-14.md · docs/quality-evidence-2026-09-15.md
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 26
APPENDIX
A4 · More screens from the working tree
Screenshots 2026-09-15 · Next dev + tools.qa_server · mock model · synthetic data
Handover · 26
Team
Goals — synthetic goals
Account
Chat — mock provider placeholder
Login
Notes: Same capture environment as the Real screens slide: local development server, mock provider (placeholder chat text), throwaway SQLite, synthetic goals and facts. Not production, not a physical phone.
SOURCES (repository paths are relative to the root): Screenshots 2026-09-15 · Next dev + tools.qa_server · mock model · synthetic data
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.

## Slide 27
APPENDIX
A5 · Evidence index and discrepancies
All paths relative to repository root · baseline HEAD 1ed17eb + working tree · prepared 2026-09-15
Handover · 27
Artifact (2026-09-14 unless noted) | Shows | Limit
production-verification.json | Image digests · 351 tests · migrations | Local images
production-rehearsal.json | 23 HTTPS browser checks | Scripted model
accessibility-rehearsal.json | 25 scans · keyboard stops | No phones / screen reader
operations-rehearsal.json | 10 backup and alert checks | Local copy · synthetic alerts
quality-remediation-14b.json | 39 answers · 27/11/1 | Judge imperfect
journey-rehearsal.txt | 13 live journey checks | TestClient closure
Document discrepancies
PROJECT-REPORT §5 prompt versions are older than the code
DEPLOYMENT.md: “20 checks” and contrast note are stale
HANDOFF.md, STATUS.md stop at Sep 13
Older notes said 11 tables; there are 10
Rehearsal Docker cleanup not verified
Notes: EVIDENCE INDEX
- docs/production-verification-2026-09-14.json — image digests (backend sha256:b6d945fb…, frontend sha256:9706186e…, postgres 16-alpine, caddy 2-alpine), 351 tests, migration checks, API docs 404, legacy memory audit (0 scanned), limits.
- docs/production-rehearsal-2026-09-14.json — 23 browser checks, zero CSP violations and page errors.
- docs/accessibility-rehearsal-2026-09-14.json — 25 axe entries, keyboard stops per route.
- docs/operations-rehearsal-2026-09-14.json — 10 checks; offhost note.
- docs/quality-remediation-2026-09-14b.json + quality-rejudged-2026-09-14.json — 39 rows, per-row provenance; retry unparsable.
- docs/journey-rehearsal-2026-09-14.txt — 13 PASS lines.
- Historical: quality-remediation-2026-09-13.json (33/39), quality-release-2026-09-12*.json, production-rehearsal-results.json, accessibility-results.json.
DISCREPANCIES (unresolved in documents; code/artifacts used here)
1. PROJECT-REPORT §5 prompt versions older than code and the Sept 14 artifact.
2. DEPLOYMENT.md says the rehearsal checks 20 things (now 23) and to settle colour-contrast findings (fixed in 80cf49a).
3. HANDOFF.md and STATUS.md last updated 2026-09-13.
4. Some older docs counted eleven tables; the ORM and migrations have ten.
5. launch-rehearsal closeout: removal of the dated Docker rehearsal project was not verified.
SOURCES (repository paths are relative to the root): All paths relative to repository root · baseline HEAD 1ed17eb + working tree · prepared 2026-09-15
BASELINE: branch fixes/launch-readiness-20260911, HEAD 1ed17eb5748d948a541f0e76a7fabcddd094534d plus the uncommitted working tree; deck prepared 2026-09-15.